# House Flipping Checklist

Use our comprehensive, step-by-step House Flipping Checklist to manage the house flipping process from your initial offer to the final sale!

Checklist Table of Contents

Submitting an Offer Checklist	2

Upon Offer Acceptance Checklist	2

Property Inspection Checklist	3

Contractor Bidding Checklist	3

Rehab Preparation Checklist	4

Purchase Closing Checklist	4

Project Start-Up Checklist	5

Rehab Project Management Checklist	5

Rehab Project Closeout Checklist	6

Property Listing Checklist	7

Offer Acceptance Checklist	7

Sales Closing Checklist	8

# Property Inspection Checklist

During the Inspection Period (generally within 10 to 14 Days of Offer Acceptance), you will need to walk the property with an Inspector or Contractor, create a detailed Scope of Work & Budget and make a final decision to purchase the property (or not).

- Ensure Main Water Shut-Of Valve is Turned Off (if there's leaks you want the water shut-off so you don't flood your property)

- Arrange Utilities to be Turned on for Inspections

- Conduct Property Inspections (Whole Home, Termite, Waste Line, Structural, Radon, Abatement, etc.)

- Receive Final Inspection Report

- Make Final ‘Go/No-Go’ Decision to Purchase the Property

# Rehab Preparation Checklist

After you receive Contractor Proposals, you need to re-evaluate your financial analysis and create a Project Budget, Project Schedule & prepare for closing so you can 'hit the ground running' once you close on the property.  Here is a checklist of items you should consider to prepare for your rehab project:

- Finalize Closing Date with Agent & Lender

- Finalize Project Drawings and Scope of Work

- Submit Drawings to Building Department for Approval to Pull Permits.

- Finalize Project Budget & Rehab Budget using the Project Budgeter

- Create Project Schedule & Plan Contractor Start Dates using our Project Scheduler

- Start Planning/Making Material Selections.

- Get House Flipping Insurance Policy

- Schedule Dumpster Delivery

- Schedule Utility Locates (if digging below ground)

- Turn-On/Transfer Utilities (Water, Gas, Electric) to Your Name

# Project Start-Up Checklist

At this point, hopefully you spent the Closing Period getting ready for your project, and you have your Contractors selected, lined-out and scheduled to start work on Day-1. Here is a checklist of items you should have ready for the initial Project Start-Up:

- Take 'Before' Photos

- Purchase Start-Up Materials/Schedule Delivery

- Schedule/Set Dumpster On-Site in Driveway

- Set Temporary Toilet (porta-potty)

- Turn-On Utilities

- Pull Demolition/Building Permits/MEP Permits

- Furnish Fire Extinguishers On-Site

# Rehab Project Management Checklist

During your Rehab Project, you will want to have a General Contractor, or a Project Manager managing your Contractors, Inspecting the Work, Procuring Materials, and ensuring the project is on-track and on-budget. Here is a checklist of items that need to be managed during the Rehab Project:

Rehab Project Management Weekly To-Do List:

- Daily Jobsite Visits

- Jobsite Photos & Videos

- Review Jobsite Cleanliness, & Safety

- Review Scope of Work of with Contractor to ensure work is being Completed according to Specs.

- Inspect Work for Quality Control

- Review Schedule with Contractors and Update Progress

- Schedule and Confirm Contractor Start & Completion Dates.

- Schedule Property Inspections with local Building Department.

- Procure Materials and Schedule Material Deliveries

- Send Progress Reports and Photos to Partners and Lenders

- Organize Vendor Warranties, & Material Warranties

Accounting Weekly To-Do List:

- Input Weekly Labor & Material Receipts/Invoices

- Pay Contractors & Vendors per Contractor Agreement/Payment Schedule

- Request Signed Lien Waivers for Paid/Completed Work.

- Document Change Orders and Update Project Budget

- Send Budget Updates and Projections to Business Partners

- Pay Credit Card, Utility, & Insurance Bills.

# Rehab Project Closeout Checklist

It's easy to get careless once your Rehab Project is substantially complete, but it's important to stay focused so you can finish strong. Here is a checklist of items you should consider when you are closing-out your project.

- Final Walkthrough

- Create a Punch List of Final Items that need to be Completed Before Property Listing.

- Receive Final Signed Lien Waivers from All Contractors/Vendors

- Perform Final Cleaning of the Property Stage the Property with Furnishings & Accessories.

- Take Professional Property Photos.

- Complete Seller's Disclosures that will be included in your Selling Documents.

- Make a List of Home Improvements (may be required by Buyer's Lender)

- Purchase a Home Warranty for the Property.

- Get the Property Pre-Inspected.

- Create a 'Homeowner's Manual' which includes List of Improvements, Material Warranty Information, Equipment Manuals/Warranties, Home Warranty Information, Structural Warranties, Building Permit Copies, Pre-Inspection Report, etc.

# Property Listing Checklist

Once you have your rehab project completed, it's officially time to list your property for sale! Here is a checklist of items you should consider when listing your property:

- Hire a Real Estate Agent or List FSBO

- Review Comparable Sales & Establish a Listing Price.

- Post your Property to the MLS (multiple listing service)

- Post your Property to Real Estate Listing Websites (Zillow, Trulia, Redfin, etc.)

- Place Yard Sign & Neighborhood Signage.

- Install Lock Box at Property. Print/Order Property Flyers and Buyers Packets Schedule an Open House

# Offer Acceptance Checklist

Whoop, whoop! You have an accepted offer on your house! Here is a checklist of items you should consider when once you get an accepted offer on your property.

- Negotiate and Execute the Contract with the Home Buyer

- Send Contract Information to a Title Company (generally your Real Estate Agent will do this for you)

- Title Company will Conduct a Title Search

- Homebuyer will Schedule and Conduct Inspections of the Property (generally within 10 to 14 days of offer acceptance)

- After Inspections, the Homebuyer May Request Inspection Repairs, at Which Point you can Negotiate the Repairs that Will be Completed.

- Buyer's Lender will Order an Appraisal Appraiser will likely need Scope of Work/List of Improvements, Rehab Costs Breakdown, & Before/After Photos.

- Make Agreed Upon Inspection Repairs.

- Buyer will Schedule a Pre-Closing Walkthrough to Ensure All Repairs Have Been Made to the Property.

# Sales Closing Checklist

The big day is finally here when of all of your hard work finally pays off and you get to cash your check for a hefty profit! Here is a checklist of items you should consider on Sales Closing day:

- (1 Week Before Closing) Contact Settlement Agent to Ensure Closing is still on Schedule

- (1 to 2 Days Before Closing) Review Preliminary Closing Disclosures to Ensure everything is Correct.

- (1 to 2 Days Before Closing) Arrange for Money Transfer.

- (Day of Closing) Bring Property Keys to be Handed Over to the Home Buyer.

- (Day of Closing) Cash Your Check for a Nice, Hefty Profit!